GLENDALE COMMUNITY COLLEGE DISTRICT

MEASURE GC CITIZENS’ OVERSIGHT COMMITTEE

PRESIDENT’S CONFERENCE ROOM

AD 121

February 4, 2019

4:30 p.m. – 6:00 p.m.

Present:  	Armik Avedisian- Committee Chair, Zanku Armenian, Sophal Ear, Roberta Hagopian, Larry Hanson, Melanie Kasparian, Seda Khachaturian, Harry Leon, Alex Parajon, Jennifer Quinonez-Skinner, Annie Reed, Anthony Culpepper

Quorum:	11 of 12 members present

Absent: 	Kevin Lee (notified)

Guests:	Dr. Viar, Superintendent/President of GCCD

- Call to Order: (0:44) The meeting was opened by the Chair, Armik Avedisian at 4:33 p.m.  Mr. Avedisian wished everyone a Happy New Year and welcomed all members back to the committee.

- Approval of the Minutes: (1:09) November 5, 2018

- A motion was made (Ear/Parajon) to accept the minutes of November 5, 2018.  The motion was approved unanimously.

- Project Progress Report: (1:49)

Dr. Culpepper discussed the Measure G and GC Funds Balances and Schedule Updates that were presented to the Board of Trustees at the meetings listed below. Our guest, Dr. David Viar, Superintendent/President of the Glendale Community College District (GCCD) was introduced to the committee members.  Dr. Viar thanked everyone for their commitment and service, which enables GCCD to connect with the community.

- November 20, 2018 Board of Trustees Meeting

- December 18, 2018 Board of Trustees Meeting

- January 15, 2019 Board of Trustees Meeting

- Financial and Performance Audits: (3:21)

- The Measure G Audit report, dated June 30, 2018 was completed by Vavrinek, Trine, Day & Co., LLP, Certified Public Accountants.

- This is a clean report by an independent auditor and there were no findings.  The internal controls are reviewed to ensure that there are no material mistakes in the processing of the Measure G funds. Dr. Culpepper explained some of the terminology of the various sections for those not familiar with financial audits.

- Purpose of This Report (Page 13)

“The purpose of this report is solely to describe the scope of our testing of internal control and compliance and the results of that testing, and not to provide an opinion on the effectiveness of the District’s General Obligation Bond Construction Fund (Measure G) internal control or on compliance. This report is an integral part of an audit performed in accordance with Government Auditing Standards in considering the District’s General Obligation and Construction Fund (Measure G) internal control and compliance.  Accordingly, this communication is not suitable for any other purpose.”

- Conclusion (Page 4 of the Independent Auditor’s Report on Performance)

“The results of our tests indicated that, in all significant respects, Glendale Community College District has properly accounted for the expenditures held in the General Obligation Bond Construction Fund (Measure G) and that such expenditures were made for authorized Bond projects.  There were no salaries of administrators charged to the Bond Funds for District general administration or operations. District procedures for disbursement of funds were applied in accordance with laws and regulations, as well as policies approved by the Board of Trustees.”

- The Measure GC Audit report, dated June 30, 2018 was completed by Vavrinek, Trine, Day & Co., LLP, Certified Public Accountants. (7:55) Our initial issuance was $122m and we are rapidly spending that money. Dr. Viar will be meeting with the Board of Trustees to go over the list of projects that was presented by Gary Cinnamon, Director of Facilities (interim) at the Nov. 5, 2018 meeting of the Measure GC Citizens’ Oversight Committee.  Dr. Culpepper will inform the committee of the outcome of Dr. Viar’s meeting with the Board of Trustees.  The citizens of Glendale had approved $325m for the Measure GC bond money, which is not enough to over all the projects listed.

- Opinion (page 3 of the Independent Auditor’s Report)

“In our opinion, the financial statements referred to above present fairly, in all material respects, the respective financial position of the General Obligation Bond Construction Fund (Measure GC) of the District at June 30, 2018, and the respective changes in financial position for the year then ended in accordance with accounting principles generally accepted in the United States of America.”

- Conclusion (page 4 of the Independent Auditor’s Report on Performance)

“The results of our tests indicated that, in all significant respects, Glendale Community College District has properly accounted for the expenditures held in the General Obligation Bond Construction Fund (Measure GC) and that such expenditures were made for authorized Bond projects. There were no salaries of administrators charged to the Bond Funds for District general administration or operations. District procedures for disbursement of funds were applied in accordance with laws and regulations, as well as policies approved by the Board of Trustees.”

- Dr. Culpepper provided an update on some of the projects (13:10):

- The Montrose Campus:  The Professional Development Center (PDC) and the City Bank building are being evaluated for structural integrity to determine if they can be retained and remodeled or demolished and a new structure erected. There are seismic concerns with both buildings.  In addition, the PDC is built against the bowling alley next door without a space between.  The engineers have indicated that this is a definite structural problem. The PDC is also not ADA (Americans with Disabilities Act) compliant as it does not have an elevator. No decisions have been made and we are still reviewing all the options that are most advantageous for the college and cost-effective in delivering programs and services being planned.

Because of the building structural issues at PDC, the DSA (Department of the State Architect) will not approve “for credit” classes. “For credit” classes are classes that students take for a degree or certificate or to transfer to a four-year college or university.  Dr. Viar explained that the State of California will not provide apportionment funding for buildings that are not approved by the Department of the State Architect.  PDC is able to operate out of this building because we are not offering credit or non-credit classes there. The employer/employee classes offered by PDC are by contract and are funded differently.

- We are making progress with the Garfield acquisitions.  There might be 3 properties that are unwilling to sell at this time.

- With the athletics renovation, we are moving into Phase 2.  It appears we are on time and on budget.  Phase 2 has been approved by DSA and bidding for the architectural firm has begun and it is planned to select the firm at the March 19, 2019 Board of Trustees meeting.

- The meeting was turned back over to the Chair, Mr. Avedisian who reminded everyone to notify the Chair of any absences. After three unexcused absences, the committee member may be asked to resign.  The next meeting is May 6, 2019.  Annie Reed advised that she will be in Japan during the May meeting.  Alex Leon advised that he had texted Mr. Avedisian of his absence on November 5, 2019, but Mr. Avedisian did not receive it.

The meeting was adjourned at 4:55 p.m.

The next scheduled meeting is May 6, 2019.

Respectfully submitted by:

Merrilee Ahaus

Administrative Assistant/Confidential

Office of the Executive Vice President

Administrative Services