UNADOPTED

GLENDALE COMMUNITY COLLEGE DISTRICT

CITIZENS’ BOND OVERSIGHT COMMITTEE

MINUTES

Zoom Teleconference/Live Stream

May 5, 2025

4:30 p.m. – 6:00 p.m

Present: Zanku Armenian (Chair), Tina Parsegian , Vice Chair; Roberta Hagopian; Harry Leon, Daniel Kim

Resource:  Sharlene Coleal

Absent: Monica Campagna

Quorum: Majority of members

Guests: Dr. Ryan Cornner; Amy Williams; Silva Sorkazian; Patrick Shahnazarian; Cliff Gimbert.

- Call to Order

The meeting was called to order at 4:39 pm.

Recording secretary confirmed that the meeting notice was posted 72 hours in advance of meeting.

- Introduction of new Vice President, Administrative Services

Sharlene Coleal introduced herself to the committee members and gave  brief history of her experience – she formerly worked at College of the Canyon as Assistant Superintendent/VP, Business Services for 24 years.

- Approval of November 4, 2024 meeting minutes

MSC – (Parsegian/Leon) to approve the minutes of November 4, 2024.  The motion passed unanimously.

Dr. Cornner informed the committee that he was en route to visit a newly opened occupational and physical therapy program in Santa Ana.  Accompanying were Silva Sorkazian, Interim Assistant Facilities Director for Bond Construction, Michael Ritterbrown, Vice President of Instructional Services, Freddie Saucedo, Dean of Workforce Development and Michelle Ramirez, Associate Dean of Health Sciences.

- Measure GC Progress Report - Silva Sorkazian, Interim Assistant Facilities Director, Bond Projects & Construction

Ms. Sorkazian presented a short updated report through January 31, 2025, with the following highlights:

Original Budget			$328,320,857

Adjusted Budget			$333,340,267 (increase due to actual bond fees have been verified)

Encumbrance Total			$312,897,442

Unencumbered Funds		  $16,203,745

Spent to Date			$300,477,508

Program Reserve			    $4,284,080

There was a brief review of the 17 projects that have been completed to date.   Nine projects are still in progress, highlighted as follows:

  - Buena Vista building is 99% complete.  The project budget total at completion (estimated) is $132.8 million.

  - Camino Real Building Renovation

Project status:  Design is 98% compete.  Project Budget – Total estimated at completion: $14.5 million.

  - San Gabriel L2 – Math Department project status:  Construction is 98% completed.  Project Budget – Total estimated at completion $4.58 million

  - Facilities Strategic Plan (Facilities Master Plan).  Project status:  99% complete.   Project Budget – Total estimated at completion is $555,000.

- Information: Board Reports

No comments or inquiries were made on the Board Reports.

- Other:

Dr. Cornner reported that the 17 GCC employees lost their homes as a result of the recent wildfires.

It was also reported that the recent heavy winds caused some tiles to dislodge from Buena Vista roof.

Cliff Gimbert reported roof damage to the Verdugo Gym, wherein roof rafters were exposed.  However, roofing contractors were coincidentally on campus and were deployed to secure it.

Action

  - Silva/GCC team to post the presentation on the capital improvements web page for public access.

  - Patrick to provide a proposal for installing solar panels at the Garfield campus and potentially on the Verdugo gym roof.

  - Patrick to finalize the scope of the solar project within the $3 million ECAA loan limit and submit the application.

  - Zanku to assist with communication between GCC and the City of Glendale regarding the solar net metering system.

  - Amy Williams to continue working on getting the Adam Schiff funding released, including completing HUD documentation and historical research.

- Adjournment

The meeting adjourned at 5:15 pm.

Minutes recorded by Rosa Buford, Administrative Assistant IV Confidential, Administrative Services